SIMATS SCHOOL OF ENGINEERING

SAVEETHA INSTITUTE OF MEDICAL AND TECHNICAL SCIENCES

CHENNAI-602105

Assignment: Advanced Development Methodologies, Cross-Disciplinary

Project Management, and Ethics in Software Engineering (UNIT – I)

Instructions:

- Read each scenario carefully and complete the required tasks as described.

- Provide clear, structured answers for all deliverables mentioned in every problem.

- Use real-world reasoning, diagrams, or examples wherever applicable to support your responses.

- Submit all answers in a single well-formatted document (PDF/Word) with proper headings for each problem and also in written format.

STUDENT NAME: RAHIMA BANU N

REGISTRATION NO: 192525009

DEPARTMENT: B TECH AI & ML

COURSE CODE: CSA1006

COURSE NAME: SOFTWARE ENGINEERING

FACULTY NAME: Dr.R.SURENDRAN

Problem 1: Applying Scrum in a Telemedicine App Project

Scenario: A company building a telemedicine mobile app faces challenges with changing requirements. The Product Owner frequently modifies the backlog during sprint planning, lowering team productivity and confusing stakeholders.

Task:
Analyze Scrum roles, identify what caused requirement instability, propose an improved backlog prioritization method, and recommend retrospective action items.

Deliverables:

- Explanation of Scrum roles and responsibilities

- Root cause analysis

- Improved backlog prioritization plan

- Retrospective improvement suggestions

Reasoning:
This mirrors real Agile team challenges such as requirement churn, poor backlog grooming, and team alignment issues skills required for effective Agile project management.

Introduction

In this assessment, I applied the Scrum framework to a Telemedicine Mobile App project. The purpose was to understand how Scrum helps in managing software development when requirements change frequently. To demonstrate the Scrum workflow, I created a project board in Trello containing the Product Backlog, Sprint Backlog, In Progress, Testing, and Done lists.

The given scenario states that the Product Owner frequently modifies the Product Backlog during Sprint Planning. Because of these continuous changes, the development team becomes confused, sprint goals keep changing, and the overall productivity of the team decreases. This report explains the Scrum roles, identifies the reason for this problem, suggests a better way to prioritize the backlog, and recommends improvements that can be discussed during the Sprint Retrospective.

Scrum Roles and Responsibilities

A Scrum team mainly consists of three roles: Product Owner, Scrum Master, and Development Team.

The Product Owner is responsible for deciding what features should be included in the application. They communicate with customers and stakeholders, collect requirements, and maintain the Product Backlog. Their responsibility is to make sure that the team always works on the features that provide the highest value.

The Scrum Master ensures that Scrum practices are followed correctly. They organize Scrum meetings, help remove obstacles faced by the team, and encourage proper communication between everyone involved in the project. Instead of managing the team directly, the Scrum Master helps the team work more efficiently.

The Development Team is responsible for building the application. Developers, testers, and designers work together to complete the tasks selected for each sprint. Their goal is to deliver a working version of the product at the end of every sprint while maintaining software quality.

Root Cause Analysis

The main reason for requirement instability is the frequent modification of the Product Backlog during Sprint Planning. Whenever new requirements are introduced or existing requirements are changed at the last moment, the development team has to stop their planned work and adjust their priorities. This creates confusion and affects the team's ability to complete the sprint successfully.

Another reason is the lack of proper backlog refinement before Sprint Planning. If requirements are not discussed and finalized earlier, they continue changing during the sprint. Poor communication between stakeholders and the Scrum team can also lead to misunderstandings about project requirements.

Because of these issues, developers spend more time making changes instead of developing new features. As a result, sprint deadlines become difficult to achieve, and stakeholders may lose confidence in the project schedule.

Improved Backlog Prioritization Plan

To avoid frequent changes, the Product Backlog should be reviewed before every sprint through a backlog refinement session. During this meeting, the Product Owner and Development Team can discuss each requirement, clarify doubts, and decide its priority.

For this telemedicine application, the most important features should be completed first. User Login, Search Doctors, and Book Appointment are essential because users cannot use the application without these features. Functions such as Video Consultation, Online Payment, and View Prescription can be planned in the next phase. Features like Appointment History and Patient Profile can be scheduled for later sprints if time permits.

Once Sprint Planning is completed, the selected sprint backlog should remain stable. Any new feature requests should normally be added to the Product Backlog and considered in the next sprint instead of interrupting the current one. This helps the team stay focused and complete the planned work.

Sprint Retrospective Improvement Suggestions

At the end of every sprint, the Scrum team should conduct a Sprint Retrospective to discuss what went well and what needs improvement. This meeting allows the team to identify problems and improve their working process for the next sprint.

Some improvements that can be implemented are:

- Conduct backlog refinement meetings before Sprint Planning.

- Avoid changing sprint requirements unless absolutely necessary.

- Improve communication between the Product Owner and Development Team.

- Break large features into smaller user stories that are easier to complete.

- Estimate tasks realistically before committing to the sprint.

- Use Trello to monitor task progress and maintain transparency among all team members.

By following these practices, the team can reduce confusion, improve productivity, and complete sprint goals more successfully.

Sprint Workflow Diagram:

Stakeholders

│

Product Owner

│

Product Backlog

│

Sprint Planning

│

Sprint Backlog

│

Development

│

Sprint Review

│

Sprint Retrospective

Conclusion

This assessment helped me understand how Scrum is applied in a real software development project. Using Trello, I created a simple Scrum board to organize project tasks from the Product Backlog to the Done stage. The exercise also showed how frequent requirement changes can affect a project's progress and why proper backlog management is important. By prioritizing tasks carefully, improving communication, and conducting regular Sprint Retrospectives, a Scrum team can deliver software more efficiently while maintaining good product quality.

IMPLEMENTATION IN TRELLO: